# Xpola Services — Internal Implementation Guide

Purpose: Internal handover and verification guide

Baseline: XpolanigeriaPageReviewv1.pdf

Project: Xpola Services complete final archive

Updated: 11 October 2026

# 1. Scope

This guide records what was checked in the original Nigeria shop review and where the updated implementation lives. It also records the later client requests: staff-owned catalogue management, sample-product notices, newsletter subscriber management, a CSV export, an in-page product form, and a built-in rich-text description editor.

The source archive is a React/Vite frontend with a PHP API. The public shop and private staff area are separate concerns. The private route and API folder still use the historical word admin for compatibility, but the visible product-management experience is the Staff Portal.

# 2. Original 16-point review verification

| # | Requirement from the PDF | Current implementation | Verification |
| --- | --- | --- | --- |
| 1 | Slim location bar, remembered dismissal, labelled close | `Navbar.tsx` uses a slim location bar, stores dismissal, and exposes a labelled Close button. | Open a mobile viewport, dismiss the message, refresh, and inspect the close label. |
| 2 | Prevent duplicate categories | The admin categories endpoint checks duplicate names/slugs and returns a conflict response. | Try creating or renaming a category to an existing category. |
| 3 | Hide empty categories and show counts | The categories API filters to categories with in-stock products and returns `product_count`; the shop renders the counts and filtered total. | Compare All Categories with a category filter and confirm empty categories do not show. |
| 4 | Correct product names and category assignment | The product response includes normalised Nigeria names and the database migration persists the intended mapping. | Review `api/migrations/20261011_nigeria_catalog_cleanup.sql`, then run once after checking production category IDs. |
| 5 | Readable Sort By control | The shop select uses dark readable text and a clear select affordance. | Test the control in mobile and desktop layouts. |
| 6 | Hero, mobile height, filters, stock | Local hero assets are used, the mobile height is shorter, filters collapse on small screens, and Add to Cart respects stock. | Test at phone width and try an out-of-stock item. |
| 7 | SVG flags | `public/flags/ng.svg` and `public/flags/ca.svg` are used instead of relying on platform emoji rendering. | Test on Windows/Android and confirm the flags are images. |
| 8 | Product information and Add to Cart | Product cards and detail pages support images, summary, description, specifications, warranty, brand, stock, and Add to Cart. | Open a product card, quick view, detail page, and cart. |
| 9 | Delivery and payment information | Product shipping information and payment messaging appear before checkout; delivery fee is selected later. | Enter a delivery area and inspect the final order review. |
| 10 | Search and share visibility | SEO generation creates server-visible shop/product entry pages with titles, descriptions, canonicals, and Product schema. | Run `npm run build:seo` on a deployment-capable environment and inspect generated entry pages. |
| 11 | Newsletter sign-up feedback and notification | `api/newsletter.php` stores sign-ups, attempts subscriber confirmation, attempts staff notification, and the footer reports success/error. | Verify SMTP settings on the deployment host and submit a test address. |
| 12 | Quick preview | `src/components/shop/ProductCard.tsx` provides Quick view on desktop and mobile, including image, summary, stock, and Add to Cart. | Test hover/tap equivalent at desktop and phone widths. |
| 13 | Rich product editing | The active editor is in `src/pages/admin/AdminProducts.tsx`. `RichTextEditor` is built in-page and supports formatting without an external editor plugin. | Open Staff Dashboard → Products → Add Product/Edit. Confirm the editor is inside the page, not a pop-up. |
| 14 | Guest checkout | Checkout accepts guest details and the API keeps guest order ownership using the checkout token. | Place a test order without signing in. |
| 15 | Cart survives account transition | The browser cart key remains available through authentication/account creation. | Add items, move through account creation, and confirm the items remain. |
| 16 | Delivery fee only at final review | The API resolves delivery fee after delivery details and the checkout presents it as its own final line. | Confirm no delivery fee is added while browsing; confirm it appears before payment. |

# 3. Staff catalogue implementation

## 3.1 Visible staff language

Updated files:

`src/pages/admin/AdminLogin.tsx` — Staff Portal wording.

`src/pages/admin/AdminDashboard.tsx` — Xpola Staff branding and Newsletter navigation.

`src/pages/admin/AdminProducts.tsx` — sample-product notice and staff instructions.

`src/pages/Shop.tsx` — public sample-catalogue notice.

The API still uses /api/admin/* because changing the paths would create an unnecessary deployment compatibility risk. This is an internal naming detail, not an owner responsibility.

## 3.2 Product form is an in-page screen

The active AdminProducts component keeps the product list and editing state in the same dashboard view. When editing is set, it returns ProductModal as a normal page section rather than a fixed overlay. The editor has a Back to Products button and the product list is hidden while editing.

Verify that:

Add Product opens the full page form.

Edit opens the full page form.

Back to Products returns to the list.

Delete confirmation remains the only confirmation overlay.

Saving refreshes the product list.

## 3.3 Built-in rich-text editor

RichTextEditor in src/pages/admin/AdminProducts.tsx is deliberately in-page and has no third-party editor dependency. It uses the browser editing surface and includes:

Bold and italic.

Paragraph, heading, and small-heading styles.

Bulleted and numbered lists.

Link insertion.

Image URL insertion.

Live editing within the product form.

The API already limits stored description HTML to the allowed tags in api/admin/products.php. Verify saved output on src/pages/ProductDetail.tsx and test links/images with safe URLs before production use.

# 4. Newsletter subscriber implementation

## 4.1 Public subscription

api/newsletter.php creates or updates newsletter_subscribers, stores the email and country, sends the configured subscriber email, attempts a staff notification, and returns a success response. src/components/Footer.tsx displays the form result.

## 4.2 Staff list and CSV export

New files:

`api/admin/newsletter.php` — authenticated list endpoint and CSV export endpoint.

`src/pages/admin/AdminNewsletter.tsx` — list, refresh, and export UI.

Updated file:

`src/pages/admin/AdminDashboard.tsx` — Newsletter menu item and view.

The list endpoint returns email, country, confirmation status, and subscription date. The export endpoint returns a CSV with the same fields and records EXPORT_NEWSLETTER_SUBSCRIBERS in the audit log.

Deployment checks:

Confirm the `newsletter_subscribers` table can be created or already exists.

Confirm an authorised staff token is required.

Test an empty list and a list with multiple rows.

Open the CSV in Excel/Sheets and verify the header and values.

Confirm subscriber data is handled as confidential information.

# 5. Required deployment checks

Before production deployment:

Back up the current frontend, API, and database.

Preserve the live API `.env`; never replace it with example values.

Run PHP syntax checks on the deployment host, especially `api/admin/newsletter.php` and changed API files.

Run the Nigeria catalogue migration once after reviewing category IDs.

Confirm SMTP settings for newsletter confirmation and staff notification.

Test public Nigeria shop, filters, product detail, cart, checkout, payment verification, and delivery fee.

Test Staff Portal login, product add/edit/delete, category controls, rich-text description saving, newsletter list, and CSV export.

Test at phone width and desktop width.

Keep sample products until the owner supplies and approves the final catalogue.

Replace sample products only after receiving the approved names, categories, photos, prices, stock, and descriptions.

# 6. Validation completed in the sandbox

`npm ci` completed successfully.

`npm run build` completed successfully after the latest product-editor changes.

The final project ZIP passed `unzip -t` integrity verification.

PHP CLI is not installed in the sandbox, so PHP lint remains a deployment-host check.

The Vite build reports a non-blocking large-chunk warning. This does not prevent deployment but can be addressed later through code splitting.

# 7. Known boundaries

The owner’s final product catalogue has not been supplied; current products are samples.

Production SMTP, database, payment, and hosting settings must be verified on the deployment host.

The frontend build passing does not replace live API, payment, email, and database testing.

The CSV export contains personal contact data and must not be shared publicly.

# Catalogue status control

The public sample-catalogue notice is backed by a persisted setting so the site can clearly distinguish demonstration data from an approved production catalogue.

## Implementation

- api/catalogue-status.php exposes a public read-only GET endpoint and safely defaults to sample.

- api/admin/settings.php persists catalogue_mode in site_settings and accepts only sample or live.

- src/lib/api.ts provides the catalogue status and settings API methods.

- src/pages/Shop.tsx shows the sample notice only when the API reports sample.

- src/pages/admin/AdminDashboard.tsx exposes Settings → Catalogue Status to super-admin users.

## Operational procedure

- Keep Sample Catalogue selected while products are demonstration data.

- Confirm the approved production catalogue has been loaded and reviewed, then back up the database.

- Open Staff Portal → Settings → Catalogue Status and choose Live Catalogue.

- Verify the public shop, product pages, cart, checkout, and staff product workflow.

- Return to Sample Catalogue if the approved catalogue is withdrawn or the site returns to demonstration mode.

The owner/super-admin retains control of this decision. Authorised staff operate the routine catalogue workflow, but should not switch to Live Catalogue without owner approval.